SafeWalk MVP Development Slices

React Web Prototype → Mobile Native

Document Version: 1.0
Date: February 28, 2026
Project: SafeWalk MVP
Target Platform: React (Web) first, then React Native (Mobile)

Introduction

This document breaks down the SafeWalk MVP into 17 small, shippable slices—each delivering one vertical feature from UI → state → (mocked or real) backend → UI. Each slice maps directly to the functional requirements (FR1–FR8) and non-functional requirements (NFR1–NFR5) in the SafeWalk SRS v1.0.

Purpose:

- Provide a step-by-step build plan for a 6-week agile development cycle

- Enable incremental testing and validation with real users

- Maintain focus on delivering working software slice-by-slice

- Create clear checkpoints tied to acceptance criteria

How to use this document:

- Build slices in the suggested order (or adapt based on team priorities)

- Each slice includes a GitHub-style task checklist

- Mark tasks complete as you go

- Use the milestone groupings to track weekly progress

- Reference the SRS mapping to ensure coverage of all requirements

Slice Overview Table

| Slice | Name | SRS Requirements | Priority | Milestone |
| --- | --- | --- | --- | --- |
| 1 | Basic Walk Session | FR1.1, FR1.5–FR1.7 | Critical | Week 1 |
| 2 | Destination & ETA | FR1.2–FR1.3 | High | Week 2 |
| 3 | Map Route Display | FR1.4, FR7.2–FR7.3 | High | Week 2 |
| 4 | Real Geolocation | FR1.5, FR7.1–FR7.3 | Critical | Week 2 |
| 5 | Last Known Location | FR7.4 | Medium | Week 3 |
| 6 | Basic SOS Button | FR2.1 | Critical | Week 1 |
| 7 | Press-and-Hold SOS | FR2.2, FR2.4, FR2.6 | Critical | Week 3 |
| 8 | Escalation Ladder UI | FR5.1–FR5.6 | Critical | Week 4 |
| 9 | 911 Call Flow | FR6.1–FR6.4 | High | Week 4 |
| 10 | Trusted Contacts CRUD | FR3.1–FR3.3 | High | Week 1 |
| 11 | Send Alert Simulation | FR3.4–FR3.6, FR8.1 | High | Week 3 |
| 12 | Trusted Contact Web View | FR8.2–FR8.5 | Medium | Week 5 |
| 13 | Inactivity Check-in | FR4.3–FR4.5 | High | Week 4 |
| 14 | Missed Check-in Escalation | FR4.4, FR5.1–FR5.2 | High | Week 4 |
| 15 | Performance Polish | NFR1.3 | Medium | Week 5 |
| 16 | Accessibility | NFR5.5, Compliance | High | Week 6 |
| 17 | Privacy & Security UX | NFR3.1–NFR3.7 | High | Week 6 |

Slice Definitions & Task Checklists

Slice 1: Basic Walk Session (Web)

Goal: Implement the core Walk Mode lifecycle with session start/end and fake periodic location updates.

SRS Mapping: FR1.1, FR1.5, FR1.6, FR1.7

Acceptance Criteria:

- User can start a walk session with one tap

- Status changes from "Inactive" to "Active"

- UI shows last update timestamp updating every 10 seconds

- User can end walk session manually

- Session state resets properly

Tasks:

- [ ] Scaffold React + TypeScript project with Vite

- [ ] Set up React Router with /walk route

- [ ] Create WalkPage component with Start/End buttons

- [ ] Implement WalkState type (status, isActive, lastUpdate)

- [ ] Add useEffect hook with 10-second interval for fake location updates

- [ ] Build StatusBadge component (Inactive/Active)

- [ ] Build MapPlaceholder component showing tracking state

- [ ] Wire Start button → set isActive=true, start interval

- [ ] Wire End button → set isActive=false, clear interval

- [ ] Test: Start → see updates → End → updates stop

Slice 2: Destination & ETA Input

Goal: Allow users to optionally enter a destination and display estimated time of arrival.

SRS Mapping: FR1.2, FR1.3

Acceptance Criteria:

- Destination input field appears on Walk page

- ETA is calculated and displayed when destination is entered

- ETA updates as walk progresses (can be simple fake calculation)

- Destination is optional; walk works without it

Tasks:

- [ ] Add destination input field to WalkPage

- [ ] Add destination: string | null to WalkState

- [ ] Create simple ETA calculation function (distance / average speed)

- [ ] Display ETA below destination input when present

- [ ] Update ETA every 10 seconds during active walk

- [ ] Clear destination and ETA when walk ends

- [ ] Test: Start walk with destination → see ETA → without destination → still works

Slice 3: Map Route Display (Web)

Goal: Replace map placeholder with real interactive map showing route from start to destination.

SRS Mapping: FR1.4, FR7.2, FR7.3

Acceptance Criteria:

- Real map component renders on Walk page

- User's current position is marked on map

- Route line drawn from start to destination (if entered)

- Map updates position marker every 10 seconds

Tasks:

- [ ] Install Leaflet and react-leaflet (or alternative map library)

- [ ] Create MapView component wrapping Leaflet map

- [ ] Replace MapPlaceholder with MapView in WalkPage

- [ ] Add position marker at fake current location

- [ ] Draw route polyline from start to destination

- [ ] Update marker position on each location update

- [ ] Add zoom controls and center map on user location

- [ ] Test: Map displays, marker moves, route appears with destination

Slice 4: Real Browser Geolocation

Goal: Use browser geolocation API to track actual user location during walk.

SRS Mapping: FR1.5, FR7.1, FR7.2, FR7.3

Acceptance Criteria:

- App requests location permission when walk starts

- Real GPS coordinates captured every ~10 seconds

- Map marker reflects actual user position

- Location data includes timestamp, coordinates, bearing, speed

- Tracking stops when walk ends

Tasks:

- [ ] Request geolocation permission on walk start

- [ ] Use navigator.geolocation.watchPosition with 10s interval

- [ ] Store location data: { lat, lng, timestamp, bearing, speed }

- [ ] Update WalkState with real coordinates

- [ ] Pass real coordinates to MapView component

- [ ] Handle permission denied gracefully (show error message)

- [ ] Clear geolocation watch when walk ends

- [ ] Test: Start walk → grant permission → map follows actual location

Slice 5: Last Known Location Persistence

Goal: Save last known location when walk ends or browser closes, display on app reopen.

SRS Mapping: FR7.4

Acceptance Criteria:

- Last location saved to localStorage when walk ends

- Last location displayed in UI when app reopens

- Location includes timestamp of when it was captured

- Option to clear last known location

Tasks:

- [ ] Save lastKnownLocation object to localStorage on walk end

- [ ] Load lastKnownLocation from localStorage on app mount

- [ ] Display "Last known location" section when data exists

- [ ] Show coordinates, timestamp, and map marker

- [ ] Add "Clear" button to remove stored location

- [ ] Handle localStorage quota errors gracefully

- [ ] Test: End walk → close browser → reopen → see last location

Slice 6: Basic SOS Button (UI Only)

Goal: Add visible SOS button to Walk page with basic click interaction.

SRS Mapping: FR2.1

Acceptance Criteria:

- SOS button visible and prominent on Walk Mode screen

- Button styled for emergency use (red, large, clear label)

- Click shows modal: "SOS triggered (simulation)"

- Button accessible with keyboard and screen readers

Tasks:

- [ ] Create SOSButton component with emergency styling

- [ ] Add SOSButton to WalkPage layout

- [ ] Position button prominently (e.g., center bottom or floating)

- [ ] Wire button click to show modal/alert

- [ ] Add ARIA labels for accessibility

- [ ] Style button for one-handed access (min 48x48px touch target)

- [ ] Test: Click SOS → modal appears → close modal

Slice 7: Press-and-Hold SOS Activation

Goal: Implement press-and-hold interaction with countdown timer and cancel option.

SRS Mapping: FR2.2, FR2.4, FR2.6

Acceptance Criteria:

- User must press and hold SOS button for 3-5 seconds

- Visual countdown displayed during hold

- Haptic/audio feedback during countdown (web: audio only)

- User can release to cancel before countdown completes

- After countdown, escalation process begins

Tasks:

- [ ] Add onMouseDown/onTouchStart handler to SOSButton

- [ ] Start countdown timer on press (3 seconds)

- [ ] Display visual countdown overlay (3... 2... 1...)

- [ ] Play audio beep each second during countdown

- [ ] Add onMouseUp/onTouchEnd handler to cancel

- [ ] Clear countdown if user releases early

- [ ] Trigger escalation flow when countdown reaches 0

- [ ] Show "SOS Activated" confirmation

- [ ] Test: Hold 3s → escalation starts; release early → cancels

Slice 8: Escalation Ladder UI (5 Stages)

Goal: Create escalation panel that steps through all 5 stages with timers and user response options.

SRS Mapping: FR5.1, FR5.2, FR5.3, FR5.4, FR5.5, FR5.6

Acceptance Criteria:

- Stage 1: On-screen "Are you OK?" prompt with 30s timer and cancel button

- Stage 2: "Alerting trusted contacts" message (simulated)

- Stage 3: "Calling primary contact" message (simulated)

- Stage 4: "Emergency guidance" with 911 call option

- Stage 5: "Ongoing monitoring" until user confirms safe

- User can cancel at any stage

- Automatic progression if no response

Tasks:

- [ ] Create EscalationPanel component with stage state machine

- [ ] Implement Stage 1: prompt with 30s countdown timer

- [ ] Add "I'm Safe" button to cancel escalation

- [ ] Auto-progress to Stage 2 after 30s timeout

- [ ] Implement Stage 2: show "Alerting contacts" (mock)

- [ ] Implement Stage 3: show "Calling primary" (mock)

- [ ] Implement Stage 4: show emergency guidance + 911 button

- [ ] Implement Stage 5: show monitoring message until user confirms

- [ ] Wire cancel button to reset escalation at any stage

- [ ] Test: Trigger SOS → Stage 1 → no response → auto-progresses through all stages

Slice 9: 911 Call Flow (Web)

Goal: Add emergency call functionality at Stage 4 with location display and user confirmation.

SRS Mapping: FR6.1, FR6.2, FR6.3, FR6.4

Acceptance Criteria:

- "Call 911" button appears at Stage 4

- Current location coordinates displayed before call

- Confirmation dialog: "Place emergency call to 911?"

- Click "Confirm" opens phone dialer with tel:911

- Trusted contacts notified when 911 is called (simulated)

Tasks:

- [ ] Add "Call 911" button to Stage 4 of EscalationPanel

- [ ] Display current coordinates above button

- [ ] Create confirmation modal: "Call 911 now?"

- [ ] Wire "Confirm" to open window.location.href = 'tel:911'

- [ ] Log 911 call event to console (for backend integration later)

- [ ] Show "Emergency services contacted" message

- [ ] Add option for pre-recorded message (text display for now)

- [ ] Test: Reach Stage 4 → click 911 → confirm → dialer opens

Slice 10: Trusted Contacts CRUD (Local)

Goal: Build contacts management page to add, edit, delete up to 5 trusted contacts.

SRS Mapping: FR3.1, FR3.2, FR3.3

Acceptance Criteria:

- /contacts route with list of saved contacts

- Add contact form: name, phone, email fields

- Mark one contact as "Primary"

- Edit and delete existing contacts

- Maximum 5 contacts enforced

- Data persisted in localStorage

Tasks:

- [ ] Create /contacts route and ContactsPage component

- [ ] Define TrustedContact type: { id, name, phone, email, isPrimary }

- [ ] Build contacts list UI with edit/delete buttons

- [ ] Create "Add Contact" form with validation

- [ ] Implement localStorage save/load for contacts array

- [ ] Add "Set as Primary" toggle (only one primary allowed)

- [ ] Enforce max 5 contacts (disable Add when limit reached)

- [ ] Add form validation (phone format, email format)

- [ ] Link /contacts in app navigation header

- [ ] Test: Add 5 contacts → edit → delete → set primary → reload → data persists

Slice 11: Send Alert Simulation

Goal: When SOS triggers, display which contacts would receive alerts and preview message content.

SRS Mapping: FR3.4, FR3.5, FR3.6, FR8.1

Acceptance Criteria:

- When SOS activates, show alert preview panel

- List all trusted contacts who will receive notifications

- Display simulated SMS message with coordinates and web link

- Show simulated push notification preview

- Log alert details to console (for backend integration)

Tasks:

- [ ] Create AlertPreview component

- [ ] Load trusted contacts from localStorage when SOS triggers

- [ ] Generate alert message: "Emergency alert from [User]. Location: [coords]. Track here: [short URL]"

- [ ] Display SMS preview for each contact

- [ ] Display push notification preview (if app installed)

- [ ] Generate mock short URL (/share/abc123)

- [ ] Show "Alerts sent to N contacts" confirmation

- [ ] Log alert payload to console

- [ ] Test: Trigger SOS → see contact list → see message preview

Slice 12: Trusted Contact Web View

Goal: Create shareable web page where trusted contacts can view user's location and status.

SRS Mapping: FR8.2, FR8.3, FR8.4, FR8.5

Acceptance Criteria:

- /share/:sessionId route accessible via short URL

- Interactive map showing user's current location

- Timestamp of last location update

- Walking direction and speed (can be mock)

- One-tap call button to reach user

- Page auto-refreshes every 15 seconds

- Works without login (short-lived public link)

Tasks:

- [ ] Create /share/:sessionId route and SharePage component

- [ ] Generate mock session data with location, timestamp, bearing, speed

- [ ] Render map with user's position marker

- [ ] Display "Last updated: [timestamp]" text

- [ ] Show direction arrow and speed on map

- [ ] Add "Call [User]" button with tel: link

- [ ] Implement 15-second auto-refresh with useEffect

- [ ] Add link expiration notice (valid for 24 hours)

- [ ] Style for mobile-first viewing

- [ ] Test: Open /share/test123 → see map → see updates → click call

Slice 13: Inactivity Check-in (Web)

Goal: Detect user inactivity during walk and prompt "Are you safe?" check-in.

SRS Mapping: FR4.3, FR4.4, FR4.5

Acceptance Criteria:

- Inactivity timer starts during active walk

- If no interaction for 90 seconds, show check-in prompt

- User can respond "I'm OK" to dismiss

- If no response for 30 seconds, escalate to Stage 2

- Timer resets on any user interaction

Tasks:

- [ ] Create inactivity tracking state: lastInteractionTime

- [ ] Update lastInteractionTime on any click, touch, or keyboard event

- [ ] Add useEffect to check inactivity every 10 seconds during walk

- [ ] Trigger check-in prompt if now - lastInteractionTime > 90s

- [ ] Create CheckInPrompt component with "I'm OK" button

- [ ] Start 30-second response timer when prompt shows

- [ ] Escalate to Stage 2 if no response within 30s

- [ ] Reset inactivity timer when user responds

- [ ] Test: Start walk → don't touch screen for 90s → prompt appears → wait 30s → escalation starts

Slice 14: Missed Check-in Escalation

Goal: Automatically progress to Stage 2 of escalation when check-in is missed.

SRS Mapping: FR4.4, FR5.1, FR5.2

Acceptance Criteria:

- Missed check-in triggers Stage 1 prompt (30s response window)

- If Stage 1 times out, automatically move to Stage 2

- Stage 2 alerts trusted contacts (simulation)

- User can still cancel at Stage 2

- Escalation continues through remaining stages if no response

Tasks:

- [ ] Wire missed check-in detection to start EscalationPanel at Stage 1

- [ ] Ensure Stage 1 → Stage 2 auto-progression after 30s timeout

- [ ] Pass escalation trigger reason to panel (check-in vs SOS)

- [ ] Display appropriate message: "No response detected"

- [ ] Test Stage 1 → Stage 2 → Stage 3 flow without user input

- [ ] Verify cancel button works at all stages

- [ ] Test: Miss check-in → Stage 1 auto-starts → timeout → Stage 2 → alerts sent

Slice 15: Performance Polish

Goal: Optimize app load time and runtime performance to meet NFR targets.

SRS Mapping: NFR1.3 (app launch within 2 seconds)

Acceptance Criteria:

- Initial page load under 2 seconds on 3G

- Code bundle size optimized (lazy loading routes)

- Map tiles and assets load efficiently

- Smooth transitions and no janky animations

- Location updates don't block UI thread

Tasks:

- [ ] Measure baseline load time with Lighthouse

- [ ] Implement code splitting for routes (React.lazy)

- [ ] Optimize map library imports (load only needed modules)

- [ ] Compress and lazy-load images

- [ ] Add loading skeletons for slow network conditions

- [ ] Debounce/throttle location updates if needed

- [ ] Run production build and measure bundle size

- [ ] Test on 3G throttled connection

- [ ] Aim for Lighthouse score >90 on performance

Slice 16: Accessibility Improvements

Goal: Ensure critical flows (Walk, SOS) meet WCAG 2.1 Level AA standards.

SRS Mapping: NFR5.5 (VoiceOver/TalkBack support), Compliance

Acceptance Criteria:

- All interactive elements keyboard accessible

- SOS button has clear ARIA label and focus indicator

- Status changes announced to screen readers

- Color contrast ratios meet 4.5:1 minimum

- Touch targets minimum 48x48px

- Form inputs have associated labels

Tasks:

- [ ] Audit with axe DevTools or Lighthouse accessibility

- [ ] Add ARIA labels to all buttons (aria-label, aria-describedby)

- [ ] Ensure logical focus order (Tab key navigation)

- [ ] Add visible focus indicators (outline) to all interactive elements

- [ ] Test with keyboard only (no mouse)

- [ ] Test with VoiceOver (iOS Safari) and NVDA (Windows)

- [ ] Fix color contrast issues (buttons, text on backgrounds)

- [ ] Ensure all form inputs have <label> elements

- [ ] Add live region for status updates (aria-live="polite")

- [ ] Re-test and aim for 0 critical accessibility errors

Slice 17: Privacy & Security UX

Goal: Implement privacy controls and transparent data handling UI.

SRS Mapping: NFR3.1, NFR3.2, NFR3.3, NFR3.4, NFR3.5, NFR3.6, NFR3.7

Acceptance Criteria:

- Permission modal before accessing location

- Clear notice: "Location tracked only during active walks"

- Settings page with "Delete all data" button

- Data export option (download JSON of contacts + sessions)

- "No background tracking" message on home screen

- Auto-delete data older than 30 days (future backend feature, show policy text)

Tasks:

- [ ] Create permission request modal on first Walk Mode use

- [ ] Display privacy notice in modal: "We only track location during walks"

- [ ] Create /settings route and SettingsPage component

- [ ] Add "Delete All Data" button (clears localStorage)

- [ ] Add "Export My Data" button (downloads JSON file)

- [ ] Show confirmation dialog before deleting data

- [ ] Display privacy policy summary on Settings page

- [ ] Add "Data Retention" info: "Auto-deleted after 30 days"

- [ ] Test: Grant permission → start walk → end walk → verify no tracking → delete data → verify cleared

Milestone Groupings (6-Week Build)

Week 1: Foundation & Core Loop

Goal: Get basic Walk Mode and Contacts working end-to-end

- Slice 1: Basic Walk Session ✓

- Slice 6: Basic SOS Button ✓

- Slice 10: Trusted Contacts CRUD ✓

Deliverable: Users can start/end walks, add contacts, see SOS button (no real alerts yet).

Week 2: Real Location & Map

Goal: Move from mocked to real geolocation and visual map

- Slice 2: Destination & ETA ✓

- Slice 3: Map Route Display ✓

- Slice 4: Real Geolocation ✓

Deliverable: Map shows real user location, route planning works, ETA calculated.

Week 3: SOS & Alerts

Goal: Implement SOS trigger flow and alert simulation

- Slice 5: Last Known Location ✓

- Slice 7: Press-and-Hold SOS ✓

- Slice 11: Send Alert Simulation ✓

Deliverable: SOS button works with press-and-hold, contacts receive simulated alerts.

Week 4: Escalation & Safety Automation

Goal: Build escalation ladder and inactivity detection

- Slice 8: Escalation Ladder UI ✓

- Slice 9: 911 Call Flow ✓

- Slice 13: Inactivity Check-in ✓

- Slice 14: Missed Check-in Escalation ✓

Deliverable: Full escalation flow from check-in → alerts → 911, automated safety checks.

Week 5: Trusted Contact Experience

Goal: Complete trusted contact web view and polish core flows

- Slice 12: Trusted Contact Web View ✓

- Slice 15: Performance Polish ✓

Deliverable: Shareable location links work, app loads fast and runs smoothly.

Week 6: Compliance & Launch Prep

Goal: Accessibility, privacy, security hardening

- Slice 16: Accessibility ✓

- Slice 17: Privacy & Security UX ✓

Deliverable: App meets WCAG AA, privacy controls in place, ready for pilot testing.

Top 3 Slices for First User Tests

Based on critical user value and SRS priority:

1. Slice 1: Basic Walk Session

Why: Core value proposition—users can immediately start a walk and feel monitored.
Test goal: Validate that starting/ending walks is intuitive and the UI feels safe.

2. Slice 7: Press-and-Hold SOS

Why: Emergency trigger is the most critical safety feature.
Test goal: Verify press-and-hold is easy to activate under stress, countdown is clear, cancel works.

3. Slice 10: Trusted Contacts CRUD

Why: No value without contacts to alert; users must trust contact management.
Test goal: Confirm adding contacts is fast (<3 min), primary contact selection is clear.

Early test scenario:
"Add a trusted contact, start a walk, trigger SOS after 30 seconds, observe countdown and alert preview, end session."

This covers the entire critical path: setup → monitoring → emergency response.

Development Best Practices

Code Organization

- Keep components small and focused (single responsibility)

- Co-locate types with components (WalkPage.tsx + WalkPage.types.ts)

- Use custom hooks for complex logic (useWalkSession, useEscalation)

- Separate business logic from UI (utils/, services/)

State Management

- Start with React Context for global state (user, contacts, active walk)

- Consider Zustand or Redux if state complexity grows

- Keep localStorage logic in dedicated storage.ts module

- Use TypeScript strictly—no any types

Testing Strategy

- Write unit tests for critical functions (ETA calculation, escalation logic)

- Add integration tests for complete user flows (start walk → SOS → escalate)

- Manual testing for location, SOS under stress conditions

- Accessibility testing with real screen readers

Git Workflow

- One branch per slice: slice/01-basic-walk-session

- Pull request per slice with checklist in description

- Require code review before merging to main

- Tag releases by milestone: v0.1-week1, v0.2-week2, etc.

Documentation

- Update README with setup instructions after each milestone

- Document environment variables and API keys

- Keep SRS mapping updated as features are implemented

- Add JSDoc comments to complex functions

Integration Checkpoints

After completing slices, validate these integration points:

Checkpoint 1: Walk → SOS → Contacts

- Start walk → trigger SOS → verify contacts loaded → alert preview correct

Checkpoint 2: Location → Map → Share

- Start walk → real location updates → map marker moves → share link shows location

Checkpoint 3: Inactivity → Escalation → 911

- Start walk → wait 90s → check-in prompt → timeout → Stage 2 → progress to 911

Checkpoint 4: End-to-End Safety Flow

- Add contacts → start walk with destination → SOS → escalation → call 911 → end walk → see last location

Future Enhancements (Post-MVP)

Features explicitly excluded from MVP but roadmapped:

- Phone drop detection (FR4.1, FR4.2) – requires mobile accelerometer/gyroscope

- Advanced AI risk scoring – backend ML model analyzing patterns

- Automated 911 calling – requires legal review and compliance

- Multi-day location history – backend storage and privacy controls

- Group walk features – multi-user sessions and coordination

- Safety-optimized routing – integration with crime data APIs

- Community incident mapping – crowdsourced safety data

- Wearable integration – Apple Watch and Wear OS apps

Acceptance Criteria Reference

Each slice contributes toward overall MVP acceptance criteria:

Functional (from SRS Section 8.1):

- ✓ All FR1-FR8 implemented and tested

- ✓ 99% alert delivery within 5 seconds (simulated for web)

- ✓ 95% location update consistency

- ✓ 90% phone drop detection accuracy (mobile-only, web excluded)

- ✓ Escalation ladder functions through all 5 stages

Non-Functional (from SRS Section 8.2):

- ✓ 99.5% uptime during 2-week test

- ✓ TLS 1.3 for all transmissions (backend integration)

- ✓ AES-256 encryption at rest (backend integration)

- ✓ <5% battery consumption per hour (mobile target)

- ✓ <2 second app launch

- ✓ No critical security vulnerabilities

Compliance (from SRS Section 8.3):

- ✓ PIPEDA compliance verified (privacy controls in Slice 17)

- ✓ Privacy policy approved

- ✓ App Store compliance confirmed (post-mobile build)

- ✓ WCAG 2.1 Level AA for critical flows (Slice 16)

Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | Feb 28, 2026 | Development Team | Initial slice breakdown from SRS v1.0 |

Appendix A: Quick Start Checklist

Before you start coding:

- [ ] Read SafeWalk SRS v1.0 completely

- [ ] Set up development environment (Node.js, VS Code, Git)

- [ ] Create GitHub repository

- [ ] Initialize React + TypeScript project with Vite

- [ ] Set up ESLint, Prettier, and Git hooks

- [ ] Create project board with 17 slice cards

- [ ] Clone this document into project /docs folder

For each slice:

- [ ] Create feature branch from main

- [ ] Copy task checklist to PR description

- [ ] Implement slice following task order

- [ ] Test manually in browser

- [ ] Write unit tests for logic

- [ ] Update documentation if needed

- [ ] Request code review

- [ ] Merge to main after approval

- [ ] Deploy to staging environment

- [ ] Mark slice complete in project board

Weekly:

- [ ] Review milestone progress

- [ ] Conduct user testing if milestone complete

- [ ] Update project board and burn-down chart

- [ ] Document blockers and technical decisions

- [ ] Plan next week's slices

Appendix B: Technology Stack Reference

Frontend (Web Prototype):

- React 18+ with TypeScript

- Vite for build tooling

- React Router for navigation

- Leaflet or Mapbox GL for maps

- Browser Geolocation API

State Management:

- React Context API (start simple)

- localStorage for persistence

- Consider Zustand if complexity grows

Styling:

- CSS Modules or Tailwind CSS

- Mobile-first responsive design

- System fonts for performance

Future Backend (Not in Web Prototype):

- RESTful API (Node.js/Express or Django)

- WebSocket for real-time location updates

- PostgreSQL with PostGIS for location storage

- Twilio for SMS and voice

- Firebase Cloud Messaging for push notifications

- AWS or Google Cloud infrastructure

Development Tools:

- VS Code with ESLint and Prettier

- Git and GitHub for version control

- GitHub Projects for task tracking

- Lighthouse for performance audits

- axe DevTools for accessibility testing

Appendix C: SRS Requirements Coverage Map

| SRS Requirement | Slices Covering It | Status |
| --- | --- | --- |
| FR1.1 Single-tap Walk Mode | Slice 1 | ☐ |
| FR1.2 Optional destination | Slice 2 | ☐ |
| FR1.3 ETA calculation | Slice 2 | ☐ |
| FR1.4 Route display | Slice 3 | ☐ |
| FR1.5 Location updates every 10s | Slice 1, 4 | ☐ |
| FR1.6 Safety status indicator | Slice 1 | ☐ |
| FR1.7 Manual session termination | Slice 1 | ☐ |
| FR2.1 Visible SOS button | Slice 6 | ☐ |
| FR2.2 Press-and-hold activation | Slice 7 | ☐ |
| FR2.4 Countdown with cancel | Slice 7 | ☐ |
| FR2.6 Cancellation capability | Slice 7, 8 | ☐ |
| FR3.1-3.3 Trusted contact management | Slice 10 | ☐ |
| FR3.4-3.6 SMS/push notifications | Slice 11 | ☐ |
| FR4.3 Inactivity detection | Slice 13 | ☐ |
| FR4.4 Missed check-in | Slice 14 | ☐ |
| FR5.1-5.6 Escalation protocol | Slice 8, 14 | ☐ |
| FR6.1-6.4 Emergency services | Slice 9 | ☐ |
| FR7.1-7.4 Location tracking | Slice 1, 4, 5 | ☐ |
| FR8.1-8.5 Trusted contact web view | Slice 11, 12 | ☐ |
| NFR1.3 App launch speed | Slice 15 | ☐ |
| NFR3.1-3.7 Privacy compliance | Slice 17 | ☐ |
| NFR5.5 Accessibility support | Slice 16 | ☐ |

End of Document